Quotation

WhatsApp Business Intelligence Bot
& Precious Metals MIS Dashboard

Quotation No.: AKT/2026/PX-001

Date: 10 April 2026

Prepared for: PrismX

Attention: Mr. Niyam Turakhia

Prepared by: Ashish Kamdar, AreaKPI Solutions

Validity: 30 days from date of quotation

# Background

Following our meetings on 7 April and 9 April 2026, and the demonstration of the PrismX MIS Dashboard, this quotation covers the development and deployment of a WhatsApp Business Intelligence Bot and Management Information System for PrismX's precious metals trading operations.

# What Has Been Demonstrated

Real-time MIS Dashboard — portfolio value, stock in hand, P&L, all updating live

WhatsApp deal simulation — 25 parallel negotiations, automatic lock detection

Multi-currency fund flow — HKD, USD, USDT with conversion to AED

Delivery tracking — UAE to Hong Kong air freight pipeline

Seller payment management — automated payoff with net profit calculation

WhatsApp chat analysis — 63 real deals extracted from your chat exports

Image OCR — payment screenshots read and data extracted automatically

Precious metal prices — London Fix (LBMA) for Gold, Silver, Platinum, Palladium

# What We Analysed From Your Data

From the two WhatsApp chat exports you provided, our system identified:

63 deals across two trading groups (SAPAN-HK and Tak Fung)

4 metals traded: Gold, Silver, Platinum, Palladium

Deal values ranging from $11,282 to $8,388,767 USDT per transaction

3,287 images including payment confirmations, bar lists, and delivery receipts

Multi-language conversations: English, Chinese (Traditional & Simplified)

Payment method: USDT on TRC-20 (Tron network), HKD cash, bank transfers

# Capability Roadmap

The system is designed in progressive stages. Each stage adds capabilities without disrupting what is already working. You choose what you need and when.

## Available Now — No API Integration Required

These capabilities work today using WhatsApp chat exports (.txt files):

| Capability | Status |
| --- | --- |
| Parse WhatsApp chat exports and extract deals | Working |
| Detect metal, quantity, price, premium/discount per deal | Working |
| Classify deals: locked, working, settled, cancelled | Working |
| Identify participants and counterparties | Working |
| Image OCR: read payment screenshots (USDT amounts, wallets, dates) | Working |
| Filter and sort deals by source, metal, status, date, amount | Working |
| Multi-language: English, Chinese, Arabic | Working |
| MIS Dashboard with portfolio, stock, P&L, reports | Working |

## Unlocked With Meta WhatsApp API

Once your WhatsApp Business number is connected to Meta's Cloud API, the following capabilities activate automatically:

| Capability | What Changes |
| --- | --- |
| Real-time message capture | No more exporting chats — every message appears instantly |
| Live deal detection | Deals captured the moment "lock" is typed |
| Live image OCR | Payment screenshots read automatically as they are shared |
| Contact directory | All WhatsApp contacts auto-populated with deal history |
| Instant notifications | Deal lock alerts on any screen, any device |
| Multi-device visibility | See on your phone what staff does on WhatsApp Web |

## Phase 2 — After Go-Live (2-4 Weeks)

Additional capabilities available after the system is running with live data:

| Capability | Description |
| --- | --- |
| OroSoft data bridge | Dashboard reads from your existing ERP — full MIS with real data |
| Payment matching | OCR screenshots auto-matched to specific deals |
| Deal history & analytics | Trends, top counterparties, most traded metals, avg deal size |
| Settlement tracking | Track HK payments remitted to UAE vs pending |
| Multi-group support | Handle 10+ WhatsApp groups simultaneously |

## Phase 3 — Future Capabilities (Quoted Separately)

Premium capabilities that can be added when you are ready:

| Capability | Description |
| --- | --- |
| Bot confirmations | Auto-reply "Deal noted" when deal is detected |
| AI daily summary | End-of-day report sent to your WhatsApp: deals, volume, USDT total |
| AI auto-negotiator | Bot negotiates buy/sell prices within your boundaries |
| Smart alerts | Low stock, pending payments, new counterparty warnings |
| Voice note transcription | Convert WhatsApp voice messages to text and parse for deals |
| Theme-aware interface | Dark and light theme support across all screens |

# Scope of Work

## Module 1: PrismX MIS Dashboard

Secure, mobile-first executive dashboard with real-time visibility into all trading operations.

Portfolio overview — total value in AED with per-metal stock in hand

Daily P&L — realized profit from completed sales

Stock tracking — increases on buy, decreases on sell, low stock alerts

Purchase management — refining cost calculation for impure metals (18K, 20K, 22K)

Sale management — loss warning when selling below cost

Multi-currency fund flow — HKD, USD, USDT, AED with conversion rates

Delivery & settlement tracking — Dubai to Hong Kong pipeline

Reports — daily, weekly, quarterly, yearly with filters

PIN-secured access — mobile and desktop responsive

Precious metal prices — London Fix (LBMA)

## Module 2: WhatsApp Business Intelligence Bot

Connects to your WhatsApp Business account via Meta's official Cloud API. Reads every message in real-time and automatically identifies deals.

Real-time message capture — every incoming and outgoing message

Automatic deal detection — buy/sell, metal, quantity, price, premium/discount

Lock detection — English, Chinese (鎖價), Arabic (قفل)

Deal classification — locked, working, settled, cancelled, pending

Participant tracking — counterparties identified

Multi-language — English, Chinese (Traditional + Simplified), Arabic

WhatsApp tab — all conversations visible in dashboard

Toast notifications — deal lock alerts on any screen

## Module 3: Image Recognition (OCR)

Reads images shared in WhatsApp — payment confirmations, bar lists, weighing photos.

USDT payment screenshots — amount, wallet addresses, transaction hash, status

Bank transfer receipts — amount, currency, date

Bar list photos — weight, bar count

Multi-language OCR — English, Chinese, Arabic

Built-in OCR engine at no additional cost

Optional premium: Google Cloud Vision (1,000 free/month), Claude AI, GPT-4o

Automatic payment matching to deals

## Module 4: OroSoft Data Bridge

Connects dashboard to your existing OroSoft Neo software. Staff continues using OroSoft — dashboard reads data automatically.

Read-only connection — OroSoft is never modified

Automatic data sync — every 15-30 minutes

One-time setup on your server

Coordination with OroSoft technical team if needed

# Pricing

| Item | Description | Amount (INR) |
| --- | --- | --- |
| Module 1 | PrismX MIS Dashboard | Included |
| Module 2 | WhatsApp Business Intelligence Bot | ₹ 1,00,000 |
| Module 3 | Image Recognition (OCR) | ₹ 50,000 |
| Module 4 | OroSoft Data Bridge | ₹ 75,000 |
|  | Total (One-Time) | ₹ 2,25,000 |
| Maintenance | Server, updates, support (Year 1 free) | ₹ 50,000/year (from Year 2) |

Note: Module 1 (Dashboard) is included at no charge. Phase 3 capabilities (AI auto-negotiator, voice transcription, smart alerts) will be quoted separately when required.

# Payment Terms

50% on acceptance — ₹ 1,12,500

50% on go-live — ₹ 1,12,500

Annual maintenance from Year 2: ₹ 50,000/year (Year 1 included free)

# Delivery Timeline

| Phase | Deliverable | Timeline |
| --- | --- | --- |
| Week 1 | WhatsApp API connection + live messages on dashboard | 7 days |
| Week 2 | Deal auto-detection + Image OCR on live messages | 14 days |
| Week 3-4 | OroSoft data bridge + full integration testing | 21-28 days |
| Week 4 | Staff training (30 min) + Go-live | 28 days |

# What PrismX Needs to Provide

WhatsApp Business phone number and Meta Business Account access

OroSoft version details and server access (read-only)

30 minutes of staff time for training

One point of contact for technical coordination

# Hosting Options

On our secure European server — we manage everything

On your Dubai server — maximum data privacy, your data never leaves your premises

Both options included in the quoted price.

# About AreaKPI Solutions

Led by Ashish Kamdar — financial technology specialist with experience building surveillance and compliance systems for SEBI (Securities and Exchange Board of India). Deep expertise in trading systems, real-time data, and regulatory technology.

Based in Mumbai with direct availability at Matunga Gymkhana.

# Acceptance

Please sign below to confirm acceptance.

| For PrismX | For AreaKPI Solutions |
| --- | --- |
| ________________________ | ________________________ |
| Mr. Niyam Turakhia Date: | Mr. Ashish Kamdar Date: |

This quotation is confidential and prepared exclusively for PrismX.

AreaKPI Solutions  |  Mumbai  |  connect@areakpi.com